## Slide 1
PROJECT PLAN
CMRs plan
SyteLine QCS - standalone Change Management Request rebuild

## Slide 2
Seven milestones to production
The plan at a glance — each phase in order.
1
Scope
Draw high-level outline flows to strategize the approach.
2
Design
Map every field that needs to come over in the migration.
3
Develop
Build on staging / TRN first — never directly in production.
4
Staging
Freeze the staged build and run final validation before production.
5
Launch
Deploy to production.
6
Test
Run tests to make sure everything looks good.
7
Optimize
Two weeks of optimization, working closely with the in-house team.

## Slide 3
Scope
Draw high-level outline flows to strategize the approach.
The actual phase flow
Phase 0
Carry over confirmed requirements from cmr-project
→
Phase A
Data model: one standalone table + IDO, zero dependencies
→
Phase B
Form: build the eCMRs form
→
Phase C
Testing
→
Phase D
Rollout

## Slide 4
The current CMR process
Create Change Request → Change Request Management → CMR — the three-form workflow today.
Actual current process
Production emails a PIR (Job, Serial #, Top Level PN, Sub Assembly PN, Part, Issue); Jasmine decides CMR vs. TRR vs. MRR based on the issue.
Create Change Request: Priority, Initial Change, Requested By.
Change Request Management: everything’s already filled in — she just grabs the CMR Number it generated.
CMR Form: assign engineering, pull Item/Revision from the drawing books, Disposition starts On Hold, RCA notes copied from the intake email (Serial #/LOT # currently get copied into the Notes here too).
Save, notify engineering (follow up after 24 hrs), then send the CMR Number back to the requester.

## Slide 5
Design
Map every field that needs to come over in the migration.
Actual field mapping — from Create Change Request
New column
What it carries over
cmr_num
The key field — auto-number set in the IDO properties, increments every CMR automatically
Serial # + LOT #
Currently these are added in the notes section, but we want new fields for these commonly used field
item + item_description
Item combo and description
dept + wc + descriptions
Dept and WC combos with their descriptions
initial_change + 5 requirement checks
Initial Change plus Costing, Documentation, Material, Process, Tool/Machine
priority, due_date, note, reported by
Priority combo, Due Date, Note, and Reported By

## Slide 6
Develop
Build on staging / TRN first.
Actual build steps
Create the ue_ecmr SQL table
Build the ue_ecmrs IDO - properties bulk-appended from CSV
cmr_num auto-number set in the IDO properties - increments every CMR
Requirements checkbox cascade logic
Syteline Tip & Tricks (Review for technique on po creation)
Import the form XML through Form Sync

## Slide 7
Staging
Freeze the staged build and run final validation before production.
Actual staging approach
1
Create the SQL table, then the IDO - Use AI to build the form in XML & use Form Sync for imports
2
Import exports/eCMRs_v1.XML via Form Sync only after the IDO is checked in
3
Build on TRN first – then in production
4
Run the full TRN test checklist before go-live: create path, persistence round-trip, Requirements checkbox cascade

## Slide 8
Migrating the old CMR data
A Phase D decision that is still open — two options on the table.
Migrate the history
Load historical CMR data from rs_cmr/rs_crcvr into the new table. Every field becomes its own real column on the standalone table, mapped per field-mapping
Start fresh
eCMRs goes live with new CMRs only. Legacy history stays queryable through the old screens and tables.
Still to decide
?
Numbering: historical rows carry their original numbers, but cmr_num auto-numbers on the IDO properties - how do the two coexist?
?
?
?
?

## Slide 9
Launch
Deploy to production.
Actual Phase D decisions
1
eCMRs replaces cmrs form, create change request and change request management forms, it runs alongside it until the cmrproject is retired once eCMRs is proven
2
Migrate historical CMR data from rs_cmr/rs_crcvr, or start fresh with legacy history queryable through the old screens
3
Retire Create Change Request, Change Request Management, and CMRs once live

## Slide 10
Test
Run tests to make sure everything looks good.
Actual Phase C test list
Create a new CMR end-to-end
Save and reopen
Confirm numbering has no race condition
Confirm the flow meets requirements
Confirm all fields + lookup fields work

## Slide 11
Optimize
Two weeks of optimization, working closely with the in-house team.
Actual optimization backlog
Monitor and track all issues with each team using the form
Resolve any bugs & no critical paths are blocking us from normal work flows
Work on procedure documentation changes
Submit procedures for manager approval